**Weekly Status Report**

**Team Number:** UG2\_Team3

**Team Members:** Chitraksh, Anirudh,Bhanu Prakash,Charan,Dhyanam,Surya Ashish

**Roll No:** CS23B054,CS23B008,CS23B012,CS23B011,CS23B014,CS23B016

**Idea of the application:** [**Svajiva**](https://docs.google.com/document/d/1i1JYKxYudr8X3c3bdz3bgG1v7fSikLGR/edit?usp=sharing&ouid=116754919186427765735&rtpof=true&sd=true)

**GitHub Repository Link:** [**Svajiva**](https://github.com/AnirudhArrepu/UG2_Team3_SE_WebD)

**Mentor:** PG - Mentor - G.Kavya Sri , UG-Mentor - Manchikatla Teja

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Date-22-09-2024 [Week - 1]**

**What is the progress made the previous week?**

Key Moments:

* Finalised the web app idea and documented ProjectConcept doc.
* Decided on the technologies - MERN and requirements
* Documented Requirements doc.
* Decided on initial use cases and life cycle model for the project.
* Started Learning MERN and designing basic layouts of the app,
* Meet with mentors on 22nd to discuss the progress and plan.

**What are the goals for this week?**

* Each team member must get well acquainted with MERN atleast the basics.
* Finalisation of use cases and documentation of use case and use case diagrams.
* Finalising Layouts and work division.
* Splitting into 3 pairs to do pair-programming.
* Finishing 20% of the work

**Roadblocks if any:**

As of now we have only one roadblock, that is approval from professor, we believe our idea has strong fundamentals and is original so it shouldn’t be a problem but just in case he doesn’t like it we have to make the existing idea stronger.